| Telecommunication Development Sector |  |  |
| --- | --- | --- |
| Regional Preparatory Meeting for the Asia and Pacific Region for WTDC-10 |  |  |
| Kuala Lumpur, 5-7 May 2009 |  |  |
|  |  | Document RPM-ASP09/ 02Rev1-E |
|  |  | 20 April 2009 |
|  |  | Original: English only |
| SOURCE: | Telecommunication Development Bureau |  |
| DOCUMENT TITLE: | Report on Implementation of Doha Action Plan (Resolution 17 – ASP Regional Initiatives) |  |

This document reports on the status of implementation of the Regional Initiatives (Resolution 17 Rev. Doha, 2006) as well as provides an overview on the other projects implemented within ASP Region. It also takes into account Resolution 157 (Antalya, 2006) which instructs the ITU “to review the experience of ITU-D in discharging its responsibility for implementing projects” and “to ensure that the requisite expertise in the areas of project management and execution, as well as resource mobilization and financing is identified”.

Background

As instructed by the Plenipotentiary Conference (Antalya, 2006) and World Telecommunication Development Conference (Doha, 2006), BDT has taken several steps to strengthen its project execution role with a view to prevent fragmentation of ITU-D activities by integrating them into larger-scale projects addressing issues that have potential of significantly improving the development process. These steps include:

- Restructuring within BDT including the creation the Projects Division (PRJ) to strengthen human resources;

- Streamlining Working Methods to enhance project coordination;

- Identifying lessons learned and best practices in project management and cost recovery policies of other International Organizations;

- Developing results based management tools such as the “ITU Project Management Guidelines”, Key Performance Indicators and templates to be used in project cycle management.

BDT has also pooled in-house expertise in project creation, fund raising, management, implementation and evaluation whereby assisting and supporting the Sector in its project execution mandate, and has been committed to pave the way towards the creation and application of results-oriented and efficient project implementation mechanisms.

For more information on the steps undertaken to strengthen the project execution function within BDT please refer to the Council Document C08/29.

During the World Telecommunication Development Conference (Doha, 2006), the ITU Member States prioritized 25 Regional Initiatives (5 initiatives per region) and instructed BDT “to take all necessary measures for the promotion and implementation of these regionally approved initiatives at the national, regional, interregional and global levels, ensuring satisfaction for the developing countries” with the adoption of Resolution 17 (Rev. Doha, 2006).

Resolution 17 (Rev. Doha, 2006), called upon BDT to implement regionally approved initiatives at the national, regional, interregional and global levels, making the utmost use of available BDT resources, by means of equitable budget allotments for each region.

To this end, the BDT allocated CHF 1.5 million from its own resources as seed funds to support the implementation of RIs.  These funds have been equitably shared between the five regions at CHF 295,000 per region. The BDT Regional Initiatives funds had catalytic effect in the development of RI projects as well as they were also used to support project implementation in the region and to seek more funding support from donors, administrations and other sources for larger scale implementation.

Within available resources, the BDT has developed and initiated several projects under the umbrella of the Regional Initiatives in addition to its project portfolio. Project documents have been developed and posted on the BDT website as well as customized for specific donors and partners to mobilize external contributions.

Implementation of Resolution 17 in ASP Region

As specified in the Annex 3 of the Resolution 17 (Rev. Doha, 2006), the following Regional Initiatives were adopted for the ASP Region:

- Regional Initiative 1: Telecommunication/ICT policy and regulatory cooperation in the Asia Pacific region

- Regional Initiative 2: Rural Communications – Infrastructure development

- Regional Initiative 3: Next Generation Networks (NGN) planning

- Regional Initiative 4: The unique telecommunication/ICT needs of Pacific Islands and Small Island Developing States (SIDS) in the Asia-Pacific region

- Regional Initiative 5: Strengthening the collaboration between ITU T and ITU D

In order to implement the above-mentioned Regional Initiatives (RIs), the BDT carried out two major types of activities. These include,

- activities that are carried out through the regular programs for which the details and their linkage to the RIs are provided under each programme in the Report on Implementation of the DAP (Programmes, Study Group Questions, Activities and Special Initiatives in the Asia-Pacific Region).

- projects that are specifically developed and funded under the umbrella of the RIs.

Since the adoption of the Resolution 17 (Rev. Doha, 2006), BDT has developed 16 projects for ASP Region and has started implementation with several partners. As can be seen from the Tables, most of ASP RIs have been executed between 2007-2008 at the national, sub-regional and regional levels through close liaison with the global development programmes and/or external funds and partnership to optimize the resources.

The implementation of the RIs in the Asia-Pacific region has been at a commendable level. A total of USD 5.2 million has been mobilized for ASP RI projects (December 2008) and these projects are currently all under implementation with some already completed. In 2009, a further USD 1 million has been raised to support the RIs (February 2009). There are several other projects either under call for partners or currently under negotiations for funding. It has been observed in the Asia-Pacific region that provision of external funds from Member States, regulators and even private industries through close partnership (PPP) has effectively enabled project implementation under each RI for the region. Table 1 below provides information related to ongoing RI projects.

Table 1: Information on ongoing Regional Initiatives projects

| Ongoing ASP Regional Initiative Projects (in USD*) |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project Number | Projects - short title | OP | ICT-DF | RI Funds | Cash | "In-kind" (value as stated in project docu-ment) | Partner | Totals | RI |
| 9RAS06021 | Telecom/ICT Governance in the Asia-Pacific Region |  |  |  | 430'206 |  | Australia - DBCDE | 430'206 | √ |
| 7RAS08025 | Harmonized Policies for the ICT Market |  |  |  | 3'000'000 |  | European Commission | 3'000'000 | √ |
| 9THA07006 | Spectrum Management |  |  |  | 15'950 |  | Thailand – NTC | 15'950 | √ |
| 9THA08007 | Training Programme: Spectrum Management & Related Issues |  |  |  | 61'600 |  | Thailand – NTC | 61'600 | √ |
| 9RAS08028 | Training on Bridging the Standardization Gap |  |  |  | 132'548 |  | Japan – MIC, NTT | 132'548 | √ |
| 9RAS08026 | Policy and Regulatory Assistance in Asia and the Pacific |  |  |  | 590'000 |  | Australia - DBCDE | 590'000 | √ |
| 9RAS07023 | ASP ICT Policies and addressing unique ICT needs of the Pacific Island Countries |  |  |  | 475'000 |  | Australia - DBCDE | 475'000 | √ |
| RI funds | Exec. Training Programme on Enabling Frameworks for Telecommunication /ICT Development (2008-2009) |  |  | 52'640 |  | 200'000 | Singapore – IDA | 252'640 | √ |
| RI funds | Sub-regional Telecom. Meeting for CLMV |  |  | 17'540 |  |  | Australia-DBCDE | 24'540 | √ |
| 2RAS08027 | Rural / Outer Island Communications in the Pacific | 35'100 |  |  | 187'000 |  | Andorra – STA | 222'100 | √ |
| 3KIR08001 | PC Donation Kiribati |  |  |  | 4'200 | 6'000 | Japan – KDDI, ITU- AJ, BHN | 10'200 | √ |
|  | TOTAL | 35'100 |  | 70'180 | 4’903’497 | 206’000 |  | 5’214’777 |  |

* All USD amounts cited are approximate

In addition to the above, several actions that are related to Asia Pacific Regional Initiatives have also been implemented under relevant programmes and activities which are reflected in the Director’s Report on the implementation of the Doha Action Plan (DAP) programmes, Study Groups, Activities and Initiatives in the Asia-Pacific Region.

Among the contributors to the RIs, DBCDE (Australia) has been providing support to the ASP RIs since Doha 2006 with about CHF 591,000  each year, bringing to a total of about CHF 2.4 million (including 2009). In addition, the successful cooperation of the ITU and EC has led to the support of ASP RI-1 and ASP RI-4 implementation of about USD 3 million. Thailand (USD 580,000), Japan (USD 145,000), Singapore (USD 310,000 in kind contribution including 2009), Andorra (USD 187,000) have also contributed to the RIs amongst others that have contributed cash, in-kind or both, and some of these are in the pipeline as shown below in Table 2.

Table 2: Information on 2009 projects including projects currently under negotiation

| Projects 2009 + planned (in USD*) |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project Number | Projects - short title | OP | ICT-DF | RI Funds | Cash | "In-kind" (value as stated in project document) | Partner | Totals | RI |
| 9RAS09029 | Thailand Rural Communications |  |  | 17'540 | 427'313 |  | Thailand - NTC | 444'853 | √ |
|  | NGN Planning Workshop |  |  | 39'475 |  | 15'000 | Iran - TCI | 54'475 | √ |
|  | NGN Access Network Planning: A Case Study of TOT’s Network |  |  | 10’000 |  | 12,000 | Australia - DBCDE; Thailand - TOT |  | √ |
| 9THA09008 | NTC Spectrum Management Training Programme |  |  |  | 63'415 |  | Thailand - NTC | 63'415 | √ |
|  | Rural ICT Policy Lessons and Practices for Universal Service |  |  | 26’320 | 160'000 | 340'000 | ADB | 526'320 | √ |
|  | ACMA Training |  |  | 17’540 |  |  |  | 17'540 | √ |
|  | ASP ICT Development |  |  |  | 505'467 |  | Australia - DBCDE | 505’467 | √ |
|  | TOTAL |  |  | 110'875 | 1'156'195 | 367'000 |  | 1'634'070 |  |

* All USD amounts cited are approximate

In addition to the above, for implementation of relevant Regional Initiatives, several other actions are planned to be implemented in 2009 including Workshop on New Technology and Applications in Iran and Regional Development Forum on NGN and Broadband in Indonesia.

To avoid any duplication and to optimize the resources, a number of partnerships and collaborations have been developed and executed in the ASP Region for ASP RIs and related projects or actions with those below, :e.g.,

- Regional organizations such as United Nations Economic and Social Council for Asia and the Pacific (UNESCAP), European Commission (EC), Asian Development Bank (ADB), Asia Pacific Telecommunity (APT), Pacific Islands Telecommunications Association (PITA), Pacific Islands Forum Secretariat (PIFS), Asia-Pacific Broadcasting Union (ABU), Asia-Pacific Institute for Broadcasting Development (AIBD), and Association of South East Asian Nations (ASEAN);

- Regulators such as Australian Communications and Media Authority (ACMA), InfoComm Development Authority (IDA) of Singapore and National Telecommunications Commission (NTC) of Thailand;

- Industry such as TOT Public Company Limited (TOT) of Thailand , Servei de Telecommunicacions d’Andorra (STA), NTT Communications, and KDDI Corporation;

- Other entities such as University of the South Pacific, ITU Association of Japan (ITUAJ), Korea Information Security Agency (KISA), Pusan National University (PNU), and  Universiti Utara Malaysia (UUM).;

Furthermore, as tasked by the WTDC-06, the ITU-D Study Groups, with the assistance of Programme 6, drafted and adopted a new study Question 23/2 on the unique telecommunication/ICT needs of small island developing states (SIDS) in response to ASP Regional Initiative 4.

Assessment of ASP Regional Initiatives Projects / Challenges

In general, it is considered that BDT’s implementation of the RIs has been successful. In this connection, the RIs are deemed to be serving their purposes while there is still room for improvement of the implementation. An Interim Assessment was carried out in 2008. The results of the assessment yield the following, as common findings valid for all regions:

- It was noted that the RIs serve to prevent fragmentation of BDT activities, particularly at the regional level, by integrating these activities into longer-term projects aimed at addressing issues that have potential of significantly improving the development process. However some RIs are becoming outdated due to changing needs and conditions in the region.

- It was observed that change from country specific projects towards regional specific projects brings additional challenges due to the complexity created by the multi-stakeholder nature of the RI projects.

- It was also observed that the traditional way of executing projects with Telecommunication Ministries of the Member States is challenged by the fact that at the national level there is need for involvement of other institutions (such as Ministries of Finance in terms of national plans and priorities and Regional Development Organizations in terms of national funding for regional projects).

- In addition, a key element for sustainable success is to raise awareness of ICT for policy makers and macro-economic planners to make ICT as a priority in national and regional programs and facilitate access to/provision of funding for ICT-related projects. An effort to place ICTs high in importance within national plans to facilitate better funding opportunities is still very important.

- The success of RIs projects is, as always, dependent on the capacity and capabilities of the Regional Offices and the PRJ Division/HQs.

- It was also anticipated that development of several RI projects also has impact on the work load of the  BDT program focal points as they need to be involved in the project development cycle (in addition to their role in the delivery of the outputs).

Recommendations

It is anticipated that RI is an effective tool that serves for the intended purposes defined by WTDC-06 in Resolution 17 (Rev. Doha, 2006). However, it is also observed that some of the RIs require revisiting by the Member States and Sector Members in order to reflect the changing needs and circumstances. While there has been success in fund raising, for continuous success of the RIs, collaboration amongst the Administrations to prioritize and support the region’s needs should be further strengthened.

Considering the multi-stakeholder nature of the RI projects, BDT needs to strengthen its level of coordination with the Member States through its regional offices, in developing well-designed bankable regional projects which will be based on real and shared needs as identified by need assessment studies. Since the RI related projects are required to address common problems or challenges within a given region, regional offices are encouraged to take the lead in facilitating common interests among partners and regional organizations in the creation of bankable projects in close coordination with Projects and Initiative Department at HQs.

Furthermore, BDT should consider involving and working together with other institutions (such as Ministries of Finance in terms of national plans and priorities and Regional Development Organizations in terms of national funding for regional projects) where necessary, in close collaboration with the Administrations.

On the other hand, given the increasing trend in the project portfolio, it is anticipated that BDT requires more human resources as well as financial resources to be used as seed funds in order to ensure the capacity to sustain and improve project delivery levels. To this end, retention of Administrative and Operational Support (AOS) charged for project implementation can be considered as an option for BDT to be used as seed funds.

In addition to a quantitative increase in BDT’s human resource, training on project design and management is deemed to be essential. Given the fact that ITU is migrating from an activity-based approach towards results-based approach, the BDT is in the process of providing advanced training on results-based project management to its staff.

Consequently, similar recommendations were also made during the 14th TDAG Meeting held in January 2009 and the following recommendations on the RI projects were made by several delegations:

- Countries need to undertake the responsibility for the selection of topics or projects for the RIs as well as the implementation.

- RI projects being implemented through joint efforts could be replicated in countries with similar circumstances.

- Types of projects supported should be linked with BDT programmes.

- Administrations are advised to finds ways to mainstream ICTs in national plans.

The Chairman of TDAG had concluded after some discussions on the RIs that the number of initiatives per region should be discussed during the Regional Preparatory Meetings taking into consideration the WTDC. Flexibility is needed for the regions to define their own RIs while considering financial implications - a high number of RIs would reduce the amount of RI funds available for the implementation of each RI.

Implementation of ASP Other Projects (excluding the Regional Initiatives)

In Asia-Pacific, there are 5 other projects (excluding the RIs) amounting to USD 7.2 million of funds that have almost been completely implemented. These include projects to assist the Reconstruction of Telecommunication Infrastructure and Early Warning System (USD 441,073 – DBCDE, Australia), Rehabilitation and Reconstruction of the Information Communication Training Institute (USD 6.1 million – I.R. of Iran) amongst others. A project on Telecommunication Sector Governance in Timor Leste (USD 821,000 - DBCDE, Australia) has been recently completed.

There are also 9 global projects currently under implementation (USD 4 million) that also include some implementation sites in Asia-Pacific.

Table 3: Information on other projects in ASP region

| Other Ongoing Projects (in USD*) |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project Number | Projects - short title | OP | ICT-DF | RI Funds | Cash | "In-kind" (value as stated in agreement) | Partner | Totals | RI |
| 9RAS05019 | Reconstruction of telecom infrastructure.& early warning system |  |  |  | 441'073 |  | Australia – DBCDE Rohde & Schwarz | 441'073 |  |
| 9AFG02002 | Rehabilitation of the ICTI in Afghanistan |  |  |  | 5'191'119 |  | Iran - MoIC | 5'191'119 |  |
| 9AFG02002 | Afghanistan ICTI (3rd phase) |  |  |  | 1'000'000 |  | Iran - MoIC | 1'000'000 |  |
| 9IRA07007 | Iran Licensing 3rd Mobile Operator |  |  |  | 160'000 |  | Iran - ITRC | 160'000 |  |
| 9RAS07024 | CoE ASP |  | 469'500 |  |  |  | Multi | 469'500 |  |
|  | TOTAL |  | 469'500 |  | 6’792’192 |  |  | 7’261’692 |  |

* All USD amounts cited are approximate

Regarding unfunded projects, efforts continue to encourage partnerships from different sources, including the private sector. In this regard, BDT issues calls for partners through its projects webpage and negotiates with potential stakeholders.

____________

http://www.itu.int/ITU-D/projects/docs/project-assistance/toolbox_rev.pdf

http://www.itu.int/md/S08-CL-C-0029/en

TOT Public Company Limited.