|  |  |
| --- | --- |
| **Radiocommunication Study Groups** |  |
|  |  |
|  |  |
| Source: Document 5A/TEMP/144 | **Annex 9 toDocument 5A/359-E** |
| **12 May 2021** |
| **English only** |
| Annex 9 to Working Party 5A Chairman’s Report |
| Work plan/report for WRC-23 agenda item 9.1, topic c) |
| Study the use of International Mobile Telecommunication systems for fixed wireless broadband in the frequency bands allocated to the fixed service on a primary basis, in accordance with Resolution 175 (WRC-19) |

{Note: The finalization date is of indicative nature as it will depend on the progress of work and the extent of any possible contributions. This workplan may therefore be adjusted at each meeting. Furthermore, the prevailing situation and circumstances might impact the workplan.}

[Note: At each meeting the work plan for that specific meeting is converted to a report of the activities undertaken during that meeting]

| Meetings | Activity |
| --- | --- |
| 23rd meetingJuly 2020 | At a joint session of WPs 5A and 5C, the following documents were considered [5A/19](https://www.itu.int/md/R19-WP5A-C-0019/en) (Chairmen, WP 5A and WP 5C); [5A/58](https://www.itu.int/md/R19-WP5A-C-0058/en) (China); [5A/72](https://www.itu.int/md/R19-WP5A-C-0072/en) (Germany *et al.*) and [5A/73](https://www.itu.int/md/R19-WP5A-C-0073/en) (UK). There was a good discussion of the topic and it was clarified that the objective being investigated is the use of IMT technologies for fixed wireless broadband in the fixed service and not the deployment of mobile systems in the fixed service. It was recognized that the activity is within the usual activities of the WPs 5A and 5C, and consideration of development of a specific new recommendation, providing guidance in the use of IMT technology in fixed wireless broadband could be a possible result of the activity. Different opinions were expressed by administrations on whether the possible regulatory related studies could be conducted or not on this topic; however, no consensus was reached. No plans were made yet on the development of specific new or revised ITU-R Recommendations, Reports and/or Handbooks and contributions are encouraged for the next meeting, taking into account principle [#10](https://www.itu.int/dms_pub/itu-r/md/19/wp5a/c/R19-WP5A-C-0085%21N01%21MSW-E.docx#s3110) in [Section 3.1](https://www.itu.int/dms_pub/itu-r/md/19/wp5a/c/R19-WP5A-C-0085%21N01%21MSW-E.docx#s31) of [Annex 1](https://www.itu.int/dms_pub/itu-r/md/19/wp5a/c/R19-WP5A-C-0085%21N01%21MSW-E.docx) to [Document 5A/85](https://www.itu.int/md/R19-WP5A-C-0085/en) or in the Annex to Document [CVC-16/2](https://www.itu.int/md/R19-CVC-C-0002/en). No liaison statements to other working parties were approved; they may be sent in the future requesting specific information when the work is more advanced. |
| 24th meetingNovember 2020 | WPs 5A and 5C agreed that for the November 2020 block meeting there would be no need for a joint plenary of the working parties, since the expected results may be attached to the Chairmen’s Reports. Therefore, based on the proposal in Doc. [5A/178](https://www.itu.int/md/R19-WP5A-C-0178/en) – [5C/120](https://www.itu.int/md/R19-WP5C-C-0120/en), the work was conducted in an Ad Hoc 5A/5C. Based on Docs. [5A/58 Att.2](https://www.itu.int/md/R19-WP5A-C-0058/en), [5A/177](https://www.itu.int/md/R19-WP5A-C-0177/en) and 5A/[207](https://www.itu.int/md/R19-WP5A-C-0207/en) Att.2 the workplan was updated ([Annex 9](http://www.itu.int/md/dologin_md.asp?lang=en&id=R19-WP5A-C-0221!N09!MSW-E) to [Doc. 5A/221](http://www.itu.int/md/R19-WP5A-C-0221/en)). Based on Docs. [5A/58 Att.1](https://www.itu.int/md/R19-WP5A-C-0058/en) and [5A/207 Att.1](https://www.itu.int/md/R19-WP5A-C-0207/en) elements for a working document were attached to the chairman’s report ([Annex 18](http://www.itu.int/md/dologin_md.asp?lang=en&id=R19-WP5A-C-0221!N18!MSW-E) to [Doc. 5A/221](http://www.itu.int/md/R19-WP5A-C-0221/en)), but the text was neither reviewed nor agreed. No liaison statements to other working parties were considered. Input contributions are encouraged for the next meeting scheduled for May 2021 to help progress the work on topic 9.1c). |
| 25th meetingMay 2021 | 1 Consider the received contributions;2 Review and update the work plan as needed;3 Update the work on the draft CPM Text;4 Based on input contributions, review existing ITU-R Recommendations and Reports that may need to be revised and consider developing new ITU-R Recommendation(s)/Report(s), as appropriate;5 Discuss the relation between term “fixed wireless broadband” and terminology used in existing ITU-R Recommendations and Reports. |
| 26th meetingNovember 2021 | 1 Consider the received contributions;2 Review and update the work plan as needed;3 Based on input contributions, continue to progress the development of ITU-R documentation, as appropriate;4 Continue the development of summary of activities for inclusion in the draft CPM text, based on input contributions;5 Send liaison statements to other Working Parties and CCV, as appropriate. |
| 27th meetingMay 2022 | 1 Consider the received contributions;2 Review and update the work plan as needed;3 Complete the development of any ITU-R documentation, as appropriate, based on input contributions;4 Finalize the draft CPM Text for WRC-23 agenda item 9.1, topic c);5 Send liaison statements to other Working Parties, as appropriate. |
| 28th meetingNovember 2022 | *(if pre-CPM deadline)*1 Review and update work plan as needed;2 Finalize the remaining work on any ITU-R documentation, as appropriate, based on input contributions. |