| Introduction INTERNATIONAL TELECOMMUNICATION UNION |  |  |  | Focus Group On IPTV |
| --- | --- | --- | --- | --- |
| TELECOMMUNICATION STANDARDIZATION SECTOR STUDY PERIOD 2005-2008 |  |  | FG IPTV-C-0239 |  |
|  |  |  | English only |  |
| WG(s): 1 |  | 2nd FG IPTV meeting: Busan, October 16-20 2006 |  |  |
| CONTRIBUTION |  |  |  |  |
| Source: | France Telecom |  |  |  |
| Title: | Elaborating on the WG1 Charter: Proposed Milestones and Deliverables |  |  |  |

WG#1 of the IPTV Focus Group (IPTV FG) has been named "Architecture and Requirements", and its Terms of Reference have been defined during the kick-off meeting of the IPTV Focus Group, back in July 2006. Recent experience has shown that the WG#1 is the most solicited working group in terms of number of contributions (more than 50% of the current postings for the second meeting, for example), and this may clearly question the overall consistency of the working group's specification effort, hence jeopardizing the quality of its expected deliverables. This contribution aims at elaborating on such deliverables and associated milestones so as to come up with a detailed charter that could be adopted during the Busan meeting.

# Motivation

WG#1 of the IPTV FG can be seen as a de facto cornerstone of the work being conducted by the Focus Group. The most straightforward evidence is the number of contributions that are directed to the working group for every meeting, without necessarily assessing the relevancy of such contributions against the current WG ToR. It is therefore proposed to elaborate on a charter that will explicitly describe the expected WG deliverables as well as the foreseen milestones associated to the publication of such deliverables.

# Proposed Charter

The "Architecture and Requirements" working group of the IPTV FG is a forum for coordinating the specification effort related to:

- The definition of IPTV services,

- The qualification and the consolidation of business- and technology-inferred requirements for the design, delivery and operation of IPTV services,

- The description and the consolidation of a set of IPTV service use cases, to be depicted in scenarios deployed within the context of legacy (i.e. non NGN) and NGN environments,

- The description and the consolidation of IPTV service-oriented architectural design specifications, which are derived from the aforementioned requirements and use case documents.

This specification effort MUST be conducted under the light of a constant coordination activity that primarily consists in performing a systematic gap analysis based upon the possible exploitation of existing standards and ongoing works currently conducted by several standardization bodies, as well as existing and upcoming liaisons. It is therefore of peculiar importance that the working group MUST NOT replicate work that has already been conducted elsewhere, as per the results of the aforementioned gap analysis.

# Goals and Milestones

Oct. 2006	Consolidate initial charter, goals and milestones of WG#1

Oct. 2006	Submit draft contribution for the definition of IPTV services

Oct. 2006	Submit draft contribution for the organization of the requirements document

Oct. 2006	Submit draft contribution for the organization of the scenarios document

Oct. 2006	Submit draft contribution for the organization of the IPTV service-oriented architectural specification document

Nov. 2006	Submit final version of the IPTV services definition document for WG approval

Jan. 2007	Submit draft contribution for the requirements document

Jan. 2007	Submit draft contribution for the scenarios document

Mar. 2007	Submit draft contribution for the organization of the IPTV service-oriented architectural specification document

Mar. 2007	Submit final version of the IPTV services requirements document for WG approval

Mar. 2007	Submit final version of the IPTV services scenarios document for WG approval

July 2007	Submit final version of the IPTV service-oriented architectural specification document for WG approval

July 2007	WG re-chartering or disband

# Proposal

It is proposed to review and adopt the above WG1 charter, goals and milestones during the WG opening session.

_____________