| 1. Introduction INTERNATIONAL TELECOMMUNICATION UNION |  |  |  | Focus Group On IPTV |
| --- | --- | --- | --- | --- |
| TELECOMMUNICATION STANDARDIZATION SECTOR STUDY PERIOD 2005-2008 |  |  | FG IPTV-C-0556 |  |
|  |  |  | English only |  |
| WG(s):WG5 |  | 4th FG IPTV meeting: Bled, Slovenia, 7-11 May 2007 |  |  |
| CONTRIBUTION |  |  |  |  |
| Source: | NTT |  |  |  |
| Title: | A plan for the inclusion of HGI document into WG5 activity |  |  |  |

At the last FG-IPTV meeting, WG5 reviewed the incoming liaison statement from HGI [1] and agreed to use the content of HGI document, Home Gateway Technical Requirements: Release 1.  However, since the document contains a huge volume of pages, the analysis and discussion of this document was hardly progressed.

This contribution proposes the inclusion plan of HGI document into WG5 Working Document and the related working method in order to facilitate the development of the Home Network part.

The proposed text for Home Network is provided in other contributions.

# 2.	Proposed working method

Because HGI document contains a huge volume of pages, it will be difficult to achieve complete analysis and editorial work. For the efficient work on this item, the following procedure is proposed as the working method.

# 2.1	4th FG-IPTV meeting

- The group (Note) identifies relevant parts of HGI document as a base document for Home Network.

- The group (Note) identifies technical problems and concerns on each technical item of HGI document proposed for inclusion.  These issues should be noted in the Working Document.

Note – In order to make a progress this process efficiently, a smaller group such as ad-hoc group with participation of interested experts is desirable.

# 2.2	5th FG-IPTV meeting

At this meeting, the group discusses all the technical issues raised at 4th meeting based on contributions.  Every participant of this meeting is encouraged to review the output document of 4th meeting with sufficient depth.

# 2.3	6th and later FG-IPTV meeting

At this meeting, some related documents are expected to be available.  The group progress final refinement of WG5 document including alignment of other FG-document and editorial refinement.

# 3.	Consideration of the structure of Working Document

Currently, WG5 document contains various issues including Terminal and Home Network. In order to mitigate the burden of editorial works and use our time more effectively, a consideration for the separation of Home Network parts, currently clause 6 Implementation Scenario & Application, 8 Home Network and clause 9 Remote management, from WG5 document may be necessary.

WG5

Working

Document

FG-IPTV DOC0069

Terminal

Document

Clause 7

Home Network

Document

Clause 6, 8 and 9

Figure 1. Document structure for efficient work.

# Reference

[1] FG IPTV-IL-0032. Home Gateway Initiative Release 1 document.

Annex

Relationship between current WG5 and HGI document

# A.1.	QoS & QoE

HGI Document

5. HGI Reference Architecture

5.1. End-to-end Network Architecture

5.2. Home Network Architecture

5.3. Home Gateway Functional Overview

5.4. Management Architecture

5.5. QoS Architecture

5.6. Security issues

6. Home Gateway Requirements

6.1. WAN Side Interfaces

6.2. LAN Side Interfaces

6.3. Packet processing

6.4. Quality of Service

6.5. Management

6.6. Service Support

6.7. Security

6.8. Basic System Features

WG5 Document

8. Home Network (Consumer domain)

8.1. Architecture

8.2. QoS & QoE

8.3. Security

8.4. Interoperability between IPTV core/access network and home network

8.5. Interoperability among home network devices

8.2.1 QoS Architecture

8.2.2 Quality of Service

Figure A-1. QoS and QoE.

# A.2.	Access Gateway

HGI Document

5. HGI Reference Architecture

5.1. End-to-end Network Architecture

5.2. Home Network Architecture

5.3. Home Gateway Functional Overview

5.4. Management Architecture

5.5. QoS Architecture

5.6. Security issues

6. Home Gateway Requirements

6.1. WAN Side Interfaces

6.2. LAN Side Interfaces

6.3. Packet processing

6.4. Quality of Service

6.5. Management

6.6. Service Support

6.7. Security

6.8. Basic System Features

WG5 Document

8. Home Network (Consumer domain)

8.1. Architecture

8.2. QoS & QoE

8.3. Security

8.4. Interoperability between IPTV core/access network and home network

8.5. Interoperability among home network devices

8.6.1 Access Gateway Functional Overview

8.6.2. WAN Side Interfaces

8.6.3. LAN Side Interfaces

8.6.4. Packet processing

8.6.5. Service Support

[new clause] 8.6. Access Gateway

Figure A-2. Gateway functionality.

# A.3	Remote management

HGI Document

5. HGI Reference Architecture

5.1. End-to-end Network Architecture

5.2. Home Network Architecture

5.3. Home Gateway Functional Overview

5.4. Management Architecture

5.5. QoS Architecture

5.6. Security issues

6. Home Gateway Requirements

6.1. WAN Side Interfaces

6.2. LAN Side Interfaces

6.3. Packet processing

6.4. Quality of Service

6.5. Management

6.6. Service Support

6.7. Security

6.8. Basic System Features

WG5 Document

9. Remote management

9.1. Management Architecture

9.12. General requirement

9.3.14.1 SNMPv2/v3

9.3.24.2 DSL Forum TR069

9.23. IPTV service information report

9.34. Remote management protocol

Figure A-3. Remote management.

______________