| µ § INTERNATIONAL TELECOMMUNICATION UNION |  |
| --- | --- |
| RADIOCOMMUNICATION ADVISORY GROUP GENEVA, 19-23 FEBRUARY 1996 | Document RAG96-1/28-E 19 February 1996 Original: English |

Director, Radiocommunication Bureau

resource implications of decisions of wrc-95

The information submitted during the conference by the BR to the Budget Control Committee in Annex 3 to Document CMR95/259 has been updated taking into account decisions taken after the initial submission.

The revised Annex is submitted for the information of the RAG.

revised annex 3

(to Document CMR95/259)

Note from the BR

| Description of activity | Required manpower | Required resources (1 000 Swiss francs) |  |
| --- | --- | --- | --- |
|  |  | One time cost | Recurrent cost |
| Review of AP30/30A (analysis and software development, refinement of database, plan modifications and new draft plan(s), plan(s) analysis) | 6 man years P3/P4; and 1 G3 support: | 1 200 |  |
| Tests for HFBC (ITU-R studies in TG 10/5 on consultation procedure only, analysis and software adaptation, consultation of administrations, information meetings, etc. (Document 207)) | 1.5 man years P4: 1 information meeting (5 days): | 250 100 |  |
| Preparation of WRC-97 | Not identified |  |  |
| Generalized identification of affected administrations (AP29, etc.) | For administration ½ P4 and 1 G6: For software development (underway): | – | 220 |
| Extension of application of Res. 46 (feeder links, earth station coordination, assistance, Annex 2) | For administration 2 P4, 2 G5 assistants and 2 G4 data capture operators: Computerized support system (technical analysis and automatic correspondence) 24 man months P4: | 350 | 785 |
| Additional data items in AP S4 (adaptation of database and related procedures) | For software development 12 man months P4: | 170 |  |
| Review and adaptation to simplified RR of all data processing software and publications (once) | Space 3 man months FMS 12 man months LFL/WIC 3 man months Total 18 man months P4: | 260 |  |
|  | Required resources | 2 330 |  |
| Minus savings |  |  | 1 005 |
| Suppression of technical examination in non-planned bands below 28 MHz | 1½ P4 |  | 261 |
|  | Additional resources required | 2 330 | 744 |