|  | INTERNATIONAL TELECOMMUNICATION UNION | Document SATBAG-02/4-E 8 February 2002 Original: English |
| --- | --- | --- |
|  | SATELLITE BACKLOG ACTION GROUP MEETING GENEVA, 4-6 MARCH 2002 |  |

Director, Radiocommunication Bureau

the backlog in processing notices for 
satellite network systems

# 1	Introduction

This document provides updated information on the processing of notices for satellite network systems through the Space Services Department subsequent to that reported to the meeting of SATBAG in October 2001.

It should be read in conjunction with documents presented to that meeting (in particular Documents SATBAG-01/1 + Add.1, 01/3, 01/5 and 01/6) as regards the activities of the Bureau up to end September 2001.

# 2	Updated statistics

Statistics presented previously to SATBAG are updated in the following annexes.

Annex 1:	Advance publication, coordination requests and notifications received and treated over the period of 15 months up to end December 2001

Annex 2:	Coordination requests received and treated from January 1998 until December 2001

Annex 3:	Status of processing in respect of Appendices 30, 30A and 30B.

# 3	Current status in the Space Services Department

## 3.1	Processing of coordination requests

3.1.1	In the year 2001 there were 415 requests for coordination received (original requests and modifications to previous requests). During the period from 1.1.2001 to 30.09.2001 there were 379 coordination requests examined and published (an average of 42 per month) which met the processing objective of around 40 networks per month.

3.1.2	During the remainder of 2001, regulatory and technical examination processing was suspended (except Article 14 examination) to implement new regulations and procedures applicable to notices received after 1.1.1999. Efforts concentrated on preparations for the application of Article 9 to coordination requests received after 1.1.1999, publication of coordination requests and coordination requirements under various provisions in a single type of special section (CR/C/) and on higher levels of automation of the examination and publication process.  To increase the level of automation, the overall process was designed, interrelation between various software tools was

resolved, specification requirements for adjustment of existing and creation of new software tools for examination and publication was completed and software tools were developed or adjusted. Some of the tools still need to be polished.

3.1.3	Examination of coordination requests (those received as of 1.1.1999) under Article 9 re-commenced in the 4th quarter of 2001. The new CR/C publication has been introduced with effect from the first BRIFIC-space (No. 2460) in January 2002 and the examination of networks (as at the date of this document) is currently addressing notices received in mid-March 1999.

## 3.2	Resources for examination of coordination requests

3.2.1	As noted in Document SATBAG-01/3, new staff are being recruited to supplement the professional staff in the examination of coordination requests. Three have taken up their new posts since December 2001 and one more is expected in April. Taking into account some internal rearrangements, these additions will result in eight professional staff working on the examination of coordination requests (increase of four).

3.2.2	As noted in the ITU-R Operational Plan for 2002/2003, there is an objective to treat an average of 50 cases per month in 2002 increasing to 80 per month in 2003. This takes into account the need for new staff to be trained and to gain experience progressively during 2002.

## 3.3	Processing of notices under Appendices 30 and 30A

3.3.1	The current status of processing is as indicated in Table 1 of Annex 3 together with the explanatory notes thereto. In Document SATBAG-01/5 (paragraph 6) it was noted that the Bureau is undertaking a project to automate the processing of submissions under Articles 4 and 5 of Appendices 30 and 30A. This work is progressing reasonably to the point that will enable the Bureau to start publications pursuant to resolves 4 of Resolution 533 (Rev.WRC-2000) around the end of March 2002. Attention is also drawn to paragraph 12.1.9 of the draft ITU-R Operational Plan for 2002-2003 which provides additional information on this item.

3.3.2	The Bureau is pleased to advise that it has arranged to publish all outstanding submissions received under Article 4 of Appendices 30 and 30A in the format "as received" in BRIFIC 2463 (19 February 2002).

## 3.4	Processing of notices under Appendix 30B

3.4.1	The current situation as regards processing of networks submitted to the Bureau is indicated in Table 2 of Annex 3. Attention is also drawn to paragraph 12.1.10 of the draft ITU-R Operational Plan for 2002-2003 as regards the expectations for the ensuing period. It is noted that in 2001 the Bureau processed 13 networks but in 2002-2003, it is expected that only 8 networks will be treated. This is because in 2001 there were no subregional systems included whereas most of the expected 2002-2003 systems will be subregional. In these cases, processing needs to take into account the 30-day "period of adjustment" of technical characteristics stipulated in the Rules of Procedure and the procedure of Section II of Article 6 in which there is a 60-day time-limit for comments in relation to subregional systems and a requirement to process networks in the date order of their receipt.

3.4.2	In Document SATBAG-01/6, the Bureau put forward some suggestions on means to improve both the technical examinations and regulatory procedures for Appendix 30B cases. A draft Rule of Procedure to modify the regulatory time periods for comments mentioned in paragraphs 6.34 and 6.50 of Article 6 of Appendix 30B will be included in a circular letter (CCRR/18) soon to be issued for comment by administrations.

# 4	Consideration by the Radio Regulations Board

4.1	Pursuant to Council Resolution 1182, the RRB has considered draft proposed Rules of Procedure to assist in addressing the backlog, including proposals and comments from administrations in that regard. The RRB at its 25th meeting (3-7 December 2001) approved temporary Rules for this purpose. An extract from Document RRB2001/296 (Annex 2) is attached for information (Annex 4). A copy of a related document, RRB2001/289(Rev.1) is also attached for information (Annex 5).

annex 1

table 1

Advance publication of information pertaining to satellite networks -
treatment and backlog of last 15 months

| Month | Received | Published | Earliest date of receipt | Backlog | Treatment delay (weeks) |
| --- | --- | --- | --- | --- | --- |
| Oct. 00 | 8 | 102 | 28.08.2000 | 9 | 5 |
| Nov. 00 | 128 | 30 | 16.10.2000 | 96 | 2 |
| Dec. 00 | 210 | 16 | 08.11.2000 | 200 | 3 |
| Jan. 01 | 31 | 158 | 09.11.2000 | 73 | 8 |
| Feb. 01 | 27 | 70 | 01.12.2000 | 119 | 9 |
| Mar. 01 | 32 | 80 | 19.12.2000 | 71 | 10 |
| Apr. 01 | 37 | 58 | 12.01.2001 | 50 | 11 |
| May 01 | 75 | 125 | 02.03.2001 | 0 | 9 |
| Jun. 01 | 42 | 59 | 26.04.2001 | 0 | 5 |
| Jul. 01 | 45 | 87 | 23.05.2001 | 0 | 6 |
| Aug. 01 | 49 | 45 | 02.07.2001 | 4 | 4 |
| Sep. 01 | 56 | 40 | 01.08.2001 | 20 | 4 |
| Oct. 01 | 57 | 59 | 27.08.2001 | 17 | 5 |
| Nov. 01 | 42 | 41 | 27.09.2001 | 18 | 5 |
| Dec. 01 | 60 | 58 | 18.10.2001 | 7 | 6 |

table 2

Coordination requests pertaining to satellite networks -
treatment and backlog of last 15 months

| Month | Received | Published | Number of pages | Earliest date of receipt | Backlog | Treatment delay (weeks) |
| --- | --- | --- | --- | --- | --- | --- |
| Oct. 00 | 20 | 36 | 4 577 | 22.05.1998 | 1 331 | 123 |
| Nov. 00 | 82 | 29 | 1 699 | 22.05.1998 | 1 384 | 128 |
| Dec. 00 | 57 | 11 | 2 201 | 22.05.1998 | 1 410 | 132 |
| Jan. 01 | 28 | 25 | 2 200 | 02.06.1998 | 1 381 | 135 |
| Feb. 01 | 20 | 40 | 7 294 | 16.06.1998 | 1 361 | 137 |
| Mar. 01 | 9 | 74 | 3 476 | 23.07.1998 | 1 296 | 136 |
| Apr. 01 | 18 | 33 | 3 637 | 09.09.1998 | 1 281 | 134 |
| May 01 | 80 | 115 | 3 712 | 30.10.1998 | 1 239 | 131 |
| Jun. 01 | 94 | 35 | 3 271 | 02.11.1998 | 1 298 | 135 |
| Jul. 01 | 44 | 23 | 2 555 | 18.11.1998 | 1 319 | 137 |

| Aug. 01 | 23 | 13 | 550 | 23.11.1998 | 1 344 | 140 |
| --- | --- | --- | --- | --- | --- | --- |
| Sep. 01 | 38 | 22 | 1 117 | 23.11.1998 | 1 360 | 145 |
| Oct. 01 | 7 | 14 | 764 | 30.12.1998 | 1 348 | 144 |
| Nov. 01 | 27 | 0 | 0 | 30.12.1998 | 1 375 | 148 |
| Dec. 01 | 27 | 0 | 0 | 30.12.1998 | 1 409 | 152 |

Notes relating to Tables 1 and 2

There are likely to be some slight discrepancies in the numbers shown over the 15-month period. This is due to cases being merged after detailed analysis or being cancelled at the request of the administration. As these activities represent work carried out by the Bureau, it was considered more appropriate to reflect these adjustments only in the total backlog outstanding.

Table description

•	Received - table provides the number of cases received (BR registry date) during the reporting period.

•	Published - table provides the number of cases published during the reporting period in the relevant special sections or parts with the associated (earliest) date of receipt.

•	Number of pages - table provides the number of pages published during the reporting period in the relevant special sections.

•	Backlog - awaiting treatment - table provides the number of cases still requiring treatment at the end of the reporting period.

•	Treatment delay - table provides the delay in weeks in the treatment of these notices.

table 3

Notification pertaining to satellite networks -
treatment and backlog of last 15 months

| Month | Received during month | Cases treated | Earliest date of receipt | Backlog (networks) | Treatment delay (weeks) |
| --- | --- | --- | --- | --- | --- |
| Oct. 00 | 5 | 18 | 04.09.1998 | 201 | 108 |
| Nov. 00 | 4 | 5 | 11.09.1998 | 200 | 112 |
| Dec. 00 | 14 | 3 | 11.09.1998 | 211 | 116 |
| Jan. 01 | 6 | 16 | 09.12.1998 | 201 | 108 |
| Feb. 01 | 12 | 0 | 09.12.1998 | 213 | 112 |
| Mar. 01 | 20 | 12 | 11.01.1999 | 221 | 111 |
| Apr. 01 | 12 | 13 | 04.01.1999 | 220 | 117 |
| May 01 | 2 | 11 | 03.02.1999 | 211 | 117 |
| Jun. 01 | 10 | 13 | 04.11.1999 | 208 | 82 |
| Jul. 01 | 3 | 8 | 04.11.1999 | 203 | 86 |
| Aug. 01 | 5 | 9 | 04.11.1999 | 180 | 91 |
| Sep. 01 | 7 | 14 | 04.11.1999 | 163 | 95 |
| Oct. 01 | 10 | 20 | 07.03.2000 | 145 | 82 |
| Nov. 01 | 40 | 4 | 08.08.2000 | 148 | 64 |
| Dec. 01 | 55 | 11 | 28.08.2000 | 200 | 66 |

table 4

Notification pertaining to earth stations -
treatment and backlog of last 15 months

| Month | Received during month | Cases treated | Earliest date of receipt | Backlog (earth stations) | Treatment delay (weeks) |
| --- | --- | --- | --- | --- | --- |
| Oct. 00 | 18 | 5 | 09.10.1998 | 375 | 103 |
| Nov. 00 | 18 | 11 | 18.11.1998 | 382 | 102 |
| Dec. 00 | 7 | 3 | 28.10.1998 | 386 | 109 |
| Jan. 01 | 4 | 6 | 28.10.1998 | 384 | 114 |
| Feb. 01 | 41 | 9 | 16.12.1998 | 416 | 111 |
| Mar. 01 | 34 | 3 | 16.12.1998 | 447 | 115 |
| Apr. 01 | 23 | 8 | 04.01.1999 | 462 | 117 |
| May 01 | 28 | 7 | 14.04.1999 | 483 | 107 |
| Jun. 01 | 38 | 35 | 24.06.1999 | 486 | 101 |
| Jul. 01 | 3 | 41 | 15.10.1999 | 448 | 89 |
| Aug. 01 | 67 | 29 | 10.01.2000 | 477 | 81 |
| Sep. 01 | 1 | 35 | 11.02.2000 | 420 | 81 |
| Oct. 01 | 9 | 40 | 13.03.2000 | 360 | 81 |
| Nov. 01 | 17 | 30 | 25.05.2000 | 287 | 75 |
| Dec. 01 | 8 | 4 | 25.05.2000 | 266 | 79 |

Annex 2

Coordination requests pertaining to satellite networks since January 1998

| Month | Received during month | Published | Number of pages | Earliest date of receipt | Backlog | Treatment delay (weeks) |
| --- | --- | --- | --- | --- | --- | --- |
| Jan. 98 | 32 | 20 | X | 28.05.96 | 711 | 83 |
| Feb. 98 | 23 | 40 | X | 17.06.96 | 694 | 85 |
| Mar. 98 | 20 | 44 | X | 30.08.96 | 670 | 78 |
| Apr. 98 | 78 | 57 | X | 24.09.96 | 691 | 79 |
| May 98 | 228 | 30 | X | 18.11.96 | 889 | 76 |
| June 98 | 46 | 45 | X | 24.12.96 | 890 | 75 |
| July 98 | 70 | 24 | X | 22.01.97 | 936 | 75 |
| Aug. 98 | 6 | 7 | X | 07.02.97 | 935 | 77 |
| Sep. 98 | 110 | 26 | X | 03.03.97 | 1 019 | 78 |
| Oct. 98 | 22 | 19 | X | 20.03.97 | 1 022 | 80 |
| Nov. 98 | 102 | 15 | X | 25.04.97 | 1 109 | 79 |
| Dec. 98 | 36 | 19 | X | 20.05.97 | 1 126 | 80 |
| Jan. 99 | 26 | 16 | 932 | 25.05.97 | 1 136 | 84 |
| Feb. 99 | 29 | 14 | 4 374 | 13.06.97 | 1 151 | 85 |
| Mar. 99 | 52 | 43 | 1 914 | 28.08.97 | 1 160 | 79 |
| Apr. 99 | 56 | 22 | 2 240 | 24.09.97 | 1 194 | 79 |
| May 99 | 85 | 22 | 1 459 | 02.10.97 | 1 257 | 82 |
| June 99 | 36 | 49 | 2 412 | 21.10.97 | 1 244 | 84 |
| July 99 | 27 | 36 | 3 442 | 09.11.97 | 1 235 | 86 |
| Aug. 99 | 47 | 30 | 1 284 | 18.11.97 | 1 252 | 89 |
| Sep. 99 | 46 | 29 | 1 376 | 25.12.97 | 1 269 | 88 |
| Oct. 99 | 38 | 16 | 3 349 | 08.01.98 | 1 291 | 90 |
| Nov. 99 | 35 | 61 | 6 166 | 25.02.98 | 1 265 | 88 |
| Dec. 99 | 99 | 12 | 1 832 | 13.03.98 | 1 352 | 90 |
| Jan. 00 | 18 | 18 | 1 599 | 25.03.98 | 1 266 | 92 |
| Feb. 00 | 38 | 4 | 252 | 31.03.98 | 1 300 | 96 |
| Mar. 00 | 7 | 22 | 2 320 | 20.04.98 | 1 285 | 97 |
| Apr. 00 | 51 | 53 | 3 094 | 30.04.98 | 1 283 | 100 |
| May 00 | 60 | 31 | 1 364 | 04.05.98 | 1 306 | 104 |
| June 00 | 99 | 24 | 5 199 | 10.05.98 | 1 369 | 108 |
| July 00 | 38 | 56 | 3 473 | 21.05.98 | 1 346 | 110 |
| Aug. 00 | 27 | 17 | 1 186 | 21.05.98 | 1 356 | 115 |
| Sep. 00 | 18 | 27 | 2 805 | 21.05.98 | 1 347 | 119 |
| Oct. 00 | 20 | 36 | 4 577 | 22.05.98 | 1 331 | 123 |

| Nov. 00 | 82 | 29 | 1 699 | 22.05.98 | 1 384 | 128 |
| --- | --- | --- | --- | --- | --- | --- |
| Dec. 00 | 57 | 11 | 2 201 | 22.05.98 | 1 410 | 132 |
| Jan. 01 | 28 | 25 | 2 200 | 02.06.98 | 1 381 | 135 |
| Feb. 01 | 20 | 40 | 7 294 | 16.06.98 | 1 361 | 137 |
| Mar. 01 | 9 | 74 | 3 476 | 23.07.98 | 1 296 | 136 |
| Apr. 01 | 18 | 33 | 3 637 | 09.09.98 | 1 281 | 134 |
| May 01 | 80 | 115 | 3 712 | 30.10.98 | 1 239 | 131 |
| Jun. 01 | 94 | 35 | 3 271 | 02.11.98 | 1 298 | 135 |
| Jul. 01 | 23 | 44 | 2 555 | 18.11.98 | 1 277 | 137 |
| Aug. 01 | 23 | 13 | 550 | 23.11.1998 | 1 344 | 140 |
| Sep. 01 | 38 | 22 | 1 117 | 23.11.1998 | 1 360 | 145 |
| Oct. 01 | 7 | 14 | 764 | 30.12.1998 | 1 348 | 144 |
| Nov. 01 | 27 | 0 | 0 | 30.12.1998 | 1 375 | 148 |
| Dec. 01 | 27 | 0 | 0 | 30.12.1998 | 1 409 | 152 |

annex 3

table 1

The treatment of the backlog for the last 15 months for the processing of satellite networks submitted under Article 4 of Appendices 30/30A

| Month | Received | Treated | Earliest date of receipt | Backlog pending review under resolves 3 Resolution 533 (Rev.WRC-2000) (networks) 1) | Backlog pending Article 4 (networks) | Treatment delay (weeks) |
| --- | --- | --- | --- | --- | --- | --- |
| October 2000 | 0 | 02) | 07.03.1991 | 201 | 323 | 499 |
| November 2000 | 2 | 02) | 07.03.1991 | 201 | 325 | 504 |
| December 2000 | 2 | 02) | 07.03.1991 | 201 | 327 | 508 |
| January 2001 | 2 | 02) | 07.03.1991 | 201 | 329 | 513 |
| February 2001 | 14 | 02) | 07.03.1991 | 201 | 343 | 517 |
| March 2001 | 0 | 02) | 07.03.1991 | 201 | 343 | 521 |
| April 2001 | 2 | 02) | 07.03.1991 | 2003) | 345 | 525 |
| May 2001 | 8 | 22 | 17.03.1995 | 178 | 353 | 320 |
| June 2001 | 10 | 5 | 11.07.1995 | 173 | 361 | 307 |
| July 2001 | 2 | 155 | 23.10.1995 | 16 | 363 | 297 |
| August 2001 | 4 | 14 | 11.06.1996 | 04) | 367 | 268 |
| September 2001 | 2 | 05) | 11.06.1996 | 0 | 369 | 273 |
| October 2001 | 0 | 05) | 11.06.1996 | 0 | 369 | 277 |
| November 2001 | 0 | 05) | 11.06.1996 | 0 | 369 | 281 |
| December 2001 | 2 | 05) | 11.06.1996 | 0 | 371 | 286 |
| 1) Satellite networks already published in Special Sections and to be reviewed in order to determine the requirements for coordination in accordance with resolves 3 of Resolution 533 (Rev.WRC-2000). 2) During the period, the Bureau was engaged in implementation of Resolution 533 (Rev.WRC-2000) and other post-conference activities in relation with the review of the Final Acts (WRC-2000), implementation of the new criteria and methods, to various software and testing of software, preparation of related files and databases, preparation of draft new or modified Rules of Procedure, preparation of a document which describes the way the Bureau is implementing the new criteria and methods with a view to inviting ITU-R to review it. 3) The EUTELSAT B-36E downlink included in this category in the 2001 Operational Plan was published in Part B Special Section APS30/E/63 annexed to IFIC No. 2445 of 29 May 2001. The total number of networks received by the Bureau and to be processed under resolves 3 was therefore reduced from 201 to 200. 4) The INTELSAT KUEXT 57E and 97E downlinks and feeder links included in this category in the 2001 Operational Plan were cancelled. The total number of networks received by the Bureau and processed under resolves 3 was therefore reduced from 200 to 196. |  |  |  |  |  |  |

5) During the period, the Bureau was engaged in implementation of resolves 4 and 2 of Resolution 533 (Rev.WRC-2000) and other activities in relation with implementation of the new versions of ITU software applications (SpaceCap, SpacePub, MSPACE v2.0 and GIBC) required for implementation of the new sharing criteria, calculation methods and data elements adopted by WRC-2000, and test of the software, preparation of related files and databases, preparation of draft new or modified Rules of Procedure and participation to the work of ITU-R Working Party 6S and its SRG-10 with a view to invite ITU-R to study the issues requested in Resolution 540 (WRC-2000).

Table description:

Cases received - Number of cases received under Article 4 of the above-mentioned Appendices from administrations during the reporting period.

Cases treated - Number of cases published under resolves 3 of Resolution 533 (Rev.WRC-2000) or Article 4 of Appendices 30 and 30A during the reporting period with the associated (earliest) date of receipt.

Backlog - Number of cases still requiring treatment under resolves 3 and 4 of Resolution 533 (Rev.WRC-2000) or Article 4 of Appendices 30 and 30A.

Treatment delay - Table provides the delay in weeks in the treatment of these requests.

table 2

Processing of networks under Appendix 30B

| Month | Received during month | Cases treated | Earliest date of receipt | Backlog (networks) | Treatment delay (weeks) |
| --- | --- | --- | --- | --- | --- |
| October 2000 | 0 | 1 | 27.05.1997 | 18 | 175 |
| November 2000 | 0 | 0 | 27.05.1997 | 18 | 179 |
| December 2000 | 8 | 0 | 27.05.1997 | 26 | 183 |
| January 2001 | 0 | 0 | 27.05.1997 | 26 | 188 |
| February 2001 | 0 | 0 | 27.05.1997 | 26 | 192 |
| March 2001 | 0 | 0 | 27.05.1997 | 26 | 196 |
| April 2001 | 0 | 0 | 27.05.1997 | 26 | 201 |
| May 2001 | 6 | 0 | 27.05.1997 | 32 | 205 |
| June 2001 | 17 | 7 | 05.11.1997 | 42 | 186 |
| July 2001 | 0 | 0 | 05.11.1997 | 42 | 191 |
| August 2001 | 1 | 2 | 08.01.1999 | 41 | 134 |
| September 2001 | 1 | 1 | 14.09.1999 | 41 | 103 |
| October 2001 | 3 | 1 | 20.12.1999 | 43 | 93 |
| November 2001 | 1 | 1 | 04.01.2000 | 43 | 95 |
| December 2001 | 0 | 1 | 03.05.2000 | 42 | 82 |

annex 4

annex 2

RULES OF PROCEDURE TO HELP IN REDUCING THE BACKLOG OF SATELLITE COORDINATION REQUESTS IN THE BR

Based on the Council Resolution 1182 and proposals from the administrations, three options have been considered:

- to generalize, in all the bands above 3 GHz, the coordination arc concept decided and implemented by WRC-2000 in some (mainly FSS) bands

- to suspend all the PFD conformity checks in the S9.35 regulatory examination

- to suspend the whole regulatory examination (S9.35)

These proposals have been examined by the Board in terms of:

- their consistency with respect to the Radio Regulations,

- their efficiency in reducing the backlog,

- their ability to recover any negative effect of the suspension of those RR provisions which would be not applied at the initial coordination stage, but which are to be applied at later phases of the coordination/notification procedures.

The following conclusions have been reached:

- The Board is in favour of extending the application of the coordination arc concept for the identification of the affected administrations (S9.36) in the bands above 3 GHz for FSS, BSS and associated space operations (noting that the extension of the concept is under study in BR Study Groups).

- The Board is in favour of the suspension of the PFD calculations (Art.S21 and S22) within the S9.35 examinations. A "qualified favourable" finding will be issued, which will need to be confirmed at the notification stage. The PFD examination will be made in the S11.31 notification phase. Between the S9.35 and S11.31 phases the administration may settle (by technical means or by negotiation) those possible pfd excess problems which might otherwise have been apparent in the coordination examination. Such a measure will, however, place greater responsibility on administrations of ensuring that their satellite network coordination requests are in conformity with the applicable provisions of the Radio Regulations.

- The Board is not in favour of a general suspension of the S9.35 regulatory examination. With the suspension of a part of it as shown in §.2. above (pfd), the remaining examination (conformity with respect to the Table of frequency allocations) is considered to be a useful

filter at the beginning of the procedure. In addition, part of this examination is necessary for the identification of all the applicable procedures (e.g. S9.11A, S9.21, etc.). The Board considered that such a suspension could result in irrecoverable situations introduced by not filtering out those networks (or part of them) which are not in conformity with the Table of frequency allocations (including its footnotes).

The initiatives outlined above are consistent with the Radio Regulations and will result in improvements in the processing time taken in the Radiocommunication Bureau. There will also be advantages to administrations in pursuing their coordination arrangements at an earlier stage than is currently the case. In both respects, these initiatives will contribute to a reduction in the backlog in processing of coordination requests. The Board also encourages the continuation of work underway in developing computer-aided techniques for an automated Article S5 examination and the simplification of Appendix S4 data requirements.

Accordingly, the RRB approved the following Rules of Procedure:

Temporary Rules concerning the processing of the backlog of notices 
under Article S9 to the RR

ADD	S9.35

1	The Board noted Resolution 1182 of the 2001 session of the Council regarding the elimination of the backlog in the Radiocommunication Bureau's processing of satellite network filings, which inter alia recommends the RRB "to develop, as a matter of urgency, a set of Rules of Procedure, consistent with the Radio Regulations, intended to eliminate the backlog." (resolves 2.1, Resolution 1182).

2	The Board has carefully studied the different regulatory/technical steps, which apply to the processing of a coordination request and, taking into account comments from administrations, is of the opinion that simplification of the examination of requests for coordination under the provisions of No. S9.35 is a measure that will assist in reducing processing time and consequently the backlog.

3	The Board therefore decided to instruct the Bureau, when making the examination under S9.35, to not examine the proposed assignments with respect to:

i.	Any power limits referred to in applicable footnotes, Resolutions or Recommendations;

ii.	The power limits for earth stations as specified in Nos. S21.8, S21.10, S21.12 and S21.13;

iii.	The limits of power flux-density from space stations produced at the Earth's surface as specified in Table S21-4 (S21.16), as well as in Tables S22-1A to S22-1D (S22.5C);

iv.	The limits of power flux-density from space stations produced at the geostationary orbit as specified in Nos. S22.5 and S22.5A;

v.	The limits of power flux-density from earth stations produced at the GSO as specified in Table S22.2 (S22.5D);

vi.	The limits of power flux-density from space stations produced at any point in the geostationary orbit as specified in Table S22.3 (S22.5F); and

vii.	The off-axis power limits of earth station in the fixed satellite service specified in No. S22.26 to S22.39.

4.	The Bureau shall issue a "qualified favourable" finding with respect to S9.35. The Bureau will do the full regulatory examination under S11.31, including the review of any qualified favourable findings, at the notification stage under Article S11. The Board also understands that this

approach does not infringe on the rights of administrations and will continue to provide the required protection to the various terrestrial services and space systems as specified in the Radio Regulations.

5	The Board considers the above as measures to respond to Council Resolution 1182 to be used on a provisional basis until further decisions by WRC-03, and to apply to those networks for which complete coordination information has been received by the Bureau on and after 1 June 1999.

MOD	S9.36

NOC

1	…

NOC

2	…

ADD

3	In response to Resolution 1182 of the 2001 session of the Council (see Rules of Procedure under No. S9.35), the Board concluded that when identifying any administration with which coordination may need to be effected under No. S9.7, the Bureau shall apply the coordination arc concept as described in Table S5-1 to Appendix S5, No. S9.7 (GSO/GSO) with all associated provisions to FSS, BSS and associated space operations in the frequency bands above 3 GHz, with an orbital arc threshold defined as follows:

| 3 400-10 950 MHz | Networks with a space station within an orbital arc of 10 of the nominal orbital position of the proposed network |
| --- | --- |
| 10.95-17.7 GHz | Networks with a space station within an orbital arc of 9 of the nominal orbital position of the proposed network |
| Over 17.7 GHz | Networks with a space station within an orbital arc of 8 of the nominal orbital position of the proposed network |

ADD

4	The Board considers the above as measures to respond to Council Resolution 1182 to be used on a provisional basis until further decisions by WRC-03, and to apply to those networks for which complete coordination information has been received by the Bureau on and after 1 June 1999.

ADD

5	See also Rules of Procedure under No. S9.42 (§ 1).

MOD	S9.42

ADD

1	When applying the provisions under No. S9.42 to services other than FSS in bands listed under items 1), 2) and 3) of column 3 of Table S5-1 (Appendix S5) as well as to all services allocated outside of the bands listed under the above items (see Rules of Procedure under No. S9.36 (§§ 3-5)), the Board confirmed that the calculation method given in §§ 2.2.1.1 and 2.2.2.1 of Appendix S8 shall continue to be used when simple frequency-changing transponders are used on the space station on board a geostationary satellite operating frequency assignments allocated to the services listed above.

NOC

2	...

| Director, Radiocommunication Bureau | ANNEX 5 |  |
| --- | --- | --- |
|  | INTERNATIONAL TELECOMMUNICATION UNION | Revision 1 to Document RRB2001/289-E 3 December 2001 English only |
|  | RADIO REGULATIONS BOARD GENEVA, 3-7 DECEMBER 2001 |  |

implications for the processing of space notices arising from draft rules of procedure

Attached is information, as requested by the RRB in its previous (24th) meeting, in respect of processing of requests for coordination pursuant to S9.35 and S9.36.

Effects of possible Rules of Procedure concerning S9.35 and S9.36 on coordination examination backlog

# 1	Effects on coordination examination work

To establish a reference for measuring the effects of possible Rules of Procedure concerning S9.35 and S9.36 on its work, the Bureau analysed its recent coordination examinations of satellite networks. Statistics for the period from January to August 2001 show that on average it takes about 11 hours of work of an examining engineer to examine one satellite network. This time is spread over about three weeks, with a number of satellite networks being treated in parallel. The share of different phases of examination work is shown in the table below in the column entitled "Benchmark/Now".

Effects of possible Rules of Procedure are limited to those phases of work to which they introduce changes with respect to the current situation.

Three cases were studied:

a)	Complete suspension of any examination under S9.35, with coordination arc (CA) to be applied, under S9.36, to all space services in all frequency bands above 3 GHz. Results are shown in the table below in the column entitled a)/S9.35+CA.

b)	Retention of examination of compliance with the Table of Frequency Allocations under S9.35 without examination with respect to hard pfd and/or e.i.r.p. limits, with coordination arc to be applied, under S9.36, to all space services in all frequency bands above 3 GHz. Results are shown in the table below in the column entitled b)/pfd+CA.

c)	Full S9.35 examination with coordination arc to be applied, under S9.36, to all space services in all frequency bands above 3 GHz. Results are shown in the table below in the column entitled c)/+CA.

|  | Benchmark | a) | b) | c) |
| --- | --- | --- | --- | --- |
|  | Now | S9.35 +CA | pfd +CA | +CA |
| REGULATORY EXAMINATION | 5 | 3.2 | 3.8 | 5 |
| Understanding the network (Modifications in particular) | 2 | 2 | 2 | 2 |
| Compliance with the Table of Frequency Allocations | 0.5 | - | 0.5 | 0.5 |
| Establishment of the applicable procedures/provisions | 1 | 1 | 1 | 1 |
| Compliance with pfd/e.i.r.p. Limits | 0.5 | - | - | 0.5 |
| Establishment and marking of Findings and/or group splits | 1 | 0.2 | 0.3 | 1 |
| ESTABLISHMENT OF COORDINATION REQUIREMENTS | 4 | 4 | 4 | 4 |
| AP29/CA | 1.0 | 1.0 | 1.0 | 1.0 |
| Pfd | 1.5 | 1.5 | 1.5 | 1.5 |
| FO+PXT+AP30A+9.21 | 1.5 | 1.5 | 1.5 | 1.5 |
| PREPARE NOTE FOR APPROVAL | 2 | 1.4 | 1.7 | 2 |
| General Network Data | 0.5 | 0.5 | 0.5 | 0.5 |
| Grouping of frequencies according to Findings and notes | 0.5 | 0.2 | 0.4 | 0.5 |
| Writing explanatory notes | 0.5 | 0.2 | 0.3 | 0.5 |
| Listing Coordination Requirements | 0.5 | 0.5 | 0.5 | 0.5 |
| Total Time | 11 | 8.6 | 9.5 | 11 |
| Gain | - | 21.8% | 13.6% | 0% |

As can be seen from this table, cases a) and b) show a moderate gain in the overall coordination examination time, between 10 and 20 per cent. Case c) shows no potential to reduce the examination time.

# 2	Other considerations

There is a number of other considerations whose effect on coordination processing time the Bureau cannot quantify. They may encompass the following:

	The extended scope of application of coordination arc may have a positive effect on the coordination activity of administrations through the reduction of the overall coordination requirements and also by making it possible for the initiating administrations, as well as the interested administrations, to quickly and in a relatively simple manner identify most of the coordination requirements after the "as received" publication of satellite network data. On the other hand, this may, at the same time, create an offsetting effect on the workload of the BR if administrations increase their reliance on the mechanism of Nos. S9.41/S9.42.

	Both cases a) and b) may involve more administrations in the coordination process, in particular those with terrestrial services, with relatively low chances to obtain all agreements required to retain favourable findings at the notification stage when excessive pfd values are involved; alternatively, after unsuccessful coordination, administrations might come to the notification stage with reduced pfd levels.

	Increased work for administrations, in lieu of BR's work, to do their own analysis.

	Possible additional work for the Bureau if administrations increase their requests for assistance.

	The output of the Bureau's work must remain viable for administrations to rely on it. This may be compromised if virtually all findings at the coordination stage remain unknown, or "qualified" favourable.

_________________

In each case of a "qualified favourable" finding the Bureau will include the reasons in the publication of the Special Section in the BR IFIC.