|  | INTERNATIONAL TELECOMMUNICATION UNION | Document SATBAG-02/8-E 20 February 2002 English only |
| --- | --- | --- |
|  | SATELLITE BACKLOG ACTION GROUP MEETING GENEVA, 4-6 MARCH 2002 |  |

Director, Radiocommunication Bureau

examination of space notices and associated 
software development

Attached for information are two papers that indicate the current position in the development of internal procedures and associated software tools:

	Annex A - Coordination examination (Article 9)

	Annex B - Notification examination (Article 11).

Annexes:	2

annex a

Coordination examination of satellite networks

- The Process, Tools and Automation -

In Section 3 of Document SATBAG-01/4 (14 September 2001) the Bureau indicated that due to the impending treatment of coordination requests received as of 1 January 1999, which requires several examinations to be performed in parallel, it was necessary to commit special efforts and resources to progress automation of those tasks.

At that time, the BR set a goal to establish a highly automated process and to update and upgrade existing software tools and create new tools for various coordination mechanisms. The objective was for each tool to produce results in a database format compatible with the structure of the BR's SNS database, so that all coordination requirements for all coordination provisions can be stored at group level in the SNS database and then to produce the special section automatically from the data in the SNS database.

Since September 2001, the joint effort of the Space Services Department (SSD) and the Informatics, Administration and Publications Department (IAP) resulted in significant progress in this area. The process and most of the tools are now in place and administrations are receiving a new type of coordination special section, CR/C, produced almost automatically from the SNS database.

This document describes the coordination examination process, the tools used and the level of automation achieved so far. Shading is used to indicate areas in which development is still needed.

NOTE - Hard or coordination trigger epfd limits of Article 22 apply to non-GSO networks in certain frequency bands. Software tools required for examination with respect to those limits were expected to be developed by administrations and provided to the BR. No such tools are available to the BR and there are no plans to develop them by the BR. Specification requirements are available in Recommendation ITU-R S.1503. To reduce the complexity of the diagram that follows, the place and function of these tools are not shown in the diagram.

# 1	Phases before Coordination Examination

| Administrations capture network data in .MDB and .GXT files with BR's SNS and GIMS database structure and run validation for completeness | SpaceCap, SpaceVal and GIMS tools are available to Administrations (So are also other tools mentioned or not mentioned below, like GIBC, pfd, Ap29, PXT, SpaceQuery, SNS-Online, SpacePub, etc.) |  |
| --- | --- | --- |
| Administrations run group splitter tool to prepare the network for coordination examination Administration submits | Group splitter tool not yet available to administrations. It will be part of SpaceCap. See explanation below. |  |
| coordination request to the BR ## SNS database (Ingres) ### GIMS data BR's primary database | Data preparation: - receivability check - as-received publication - pre-validation, establishment of 2D-date - notice preparation - data capture - graphical (GIMS) data preparation and capture - validation |  |
| ### Group splitter tool (part of SpaceCap) | Group splitter tool has been developed for GSO networks. Will be put in production in the BR after testing and will be subsequently distributed to administration (as part of SpaceCap) for use before coordination request is submitted. Coordination requirements can be correctly established and stored in SNS only if all frequency assignments of a group are subject to exactly the same coordination provisions; it is therefore necessary to prepare network data adequately. The tool automatically splits groups by frequency and/or service as necessary. The tool can be applied to network data at stages indicated by arrows and in any case before coordination examination. Specification requirements for non-GSO networks are under preparation. |  |
| ## SRS_ALL database (Access) ##### Network is ready for examination | SRS_ALL is BR's secondary database. It is used for coordination (and notification) examination. |  |

2	Coordination Examination

| ## SRS_ALL + GIMS Coordination examination starts |  |  |  |
| --- | --- | --- | --- |
| Check compliance with Article 5 (Table of Frequency Allocations, Footnotes) Non_GSO GSO Request splits and entry of | No tool exists for Article 5. Specification requirements are being developed by the Rapporteurs group of WP 4A. As a help, WEB Special-Query/Network-Analysis (also available to administrations) is used. In parallel with checking the compliance with Article 5, coordination provisions applicable to the network are established at this stage and splitting of groups is requested, as necessary. Once network splitter tool is put into production, automatic splitting will take place before the examination starts. In the meantime, specification requirement for network splitter tool is used as a help. |  |  |
| N-findings 21.8-13, 21.16, … ### PFD program ### (checks compliance with hard e.i.r.p. and pfd limits) No pfd tool exists for non_GSO networks, manual examination Request splits for network preparation Request splits and entry of N-findings Database Results.MDB ### Text Report SPLIT GROUPS Groups split per examination results. N (and A) findings entered accordingly. Contains data for the entire network Used to mark and request manual splits and entry of N findings For findings For network preparation Enter N findings |  | New pfd program exists for GSO networks. Used in production and being tested. It now contains all "hard" e.i.r.p. and pfd limits from WRC-95, WRC-97 and WRC-2000 along with frequency bands and services to which they apply and dates from which they apply. User need not know details, the program "knows". New version will be made available to administrations; previous is available to administrations since 1899. Output in the database format contains data for the entire network. Groups are automatically split according to the pfd/e.i.r.p. examination results and N and A findings are entered accordingly. It is intended to replace network data directly in SNS. Not yet in use due to treatment of steerable beams. BR proposed to WP 4A a technical method (which can be easily implemented in pfd program) for treatment of globally steerable beams; not (yet) supported by WP 4A. Development for non-GSO networks will be considered. |  |
| Replace network data in SNS X |  | Ready, but cannot be used yet (see explanation above). |  |
| ### SNS |  |  |  |

| ### SNS ### SRS_ALL + GIMS ### Terrestrial database | The network is now ready for establishment of coordination requirements. Findings are entered and groups of frequency assignments are formed so that exactly the same coordination provisions apply to all assignments of a group. |  |
| --- | --- | --- |
| GSO & Non-GSO GSO GSO & GSO GSO Non-GSO 9.14 9.14 Non-GSO Ap30#7.1 9.7 9.14 9.21/C 9.21/C 9.12 AP30A#7.1 9.21/C RS33#2.1 RS33#2.1 9.12A RS33#3 RS33#2.1 9.11 9.11 9.13 9.21/A 9.11 RS77 9.21/A RS84 9.21/B | All tools exist and produce coordination requirements (or potentially affected administrations) on a group level in a database format compatible with SNS. Ap29, pfd and PXT "know" which provisions apply in various frequency bands to different services. Previous versions of Ap29 and pfd programs are available to administrations; new versions, together with FOS and FOT, will be made available soon. |  |
| ### AP29 #### PXT #### FOS #### pfd | FOS – tool for Frequency Overlap with Space services PXT – tool for coordination under Article 7 of Appendix 30 |  |
| RS77 ### FOT RS84 | FOT – tool for Frequency Overlap with Terrestrial services Beta version exists |  |
| ### pfd | No tool available. Development will be considered. |  |
| #### Filter FOT with pfd | # Beta version exists |  |
| .MDB .MDB .MDB .MDB .MDB | All exist |  |
| ### Merge all results into one .MDB ##### Approval Meeting | Tool exists |  |
| Transfer all coordination requirements at group level to SNS SNS | Tool exists |  |

| ### SNS ### GIMS data 3 Publication | By now, SNS contains all network data and findings for all its assignments as well as coordination requirements at group level for all coordination provisions applicable to the network. Preface to Space IFIC contains details. |  |
| --- | --- | --- |
| SpacePUB | New version of SpacePub uses data stored in SNS and GIMS databases to automatically produce almost the entire CR/C/ coordination special section. Previous version is available to administrations, new will be distributed soon. |  |
| ##### EXAMPLESAT ADM CR/C/nn x 9.7 Indication of coordination x RS77 provisions applicable to the x 9.13 network ##### Summary of coordination requirements per provision ##### Network data ##### Gain contours ##### Notes by the administration ##### Explanation of N-findings ##### Coordination requirements at group level, network list(s) ##### Previous special sections | CR/C/special section as created automatically from data in SNS and GIMS databases using new SpacePUB. Only shaded sections are now entered manually. Further development is ongoing or is planned to store the contents of these sections in SNS. |  |
| pdf format .MDB format ### CR/C/Spec.Sect ### in Space IFIC | # Exists since 1 January 2002 for coordination requests (or modifications thereof) received as of 1 January 1999. |  |

annex b

Development of the AR11 Examination Tool

# 1	Introduction

1.1	The AR11 examination tool is being developed to facilitate the technical and regulatory examinations carried out under Nos. 11.31 and 11.32 on notices submitted for Notification.

1.2	The program, modular in structure, basically selects and carries out the appropriate Nos. 11.31 and 11.32 examinations on a given notice.

1.3	The program acquires the relevant information for examination directly from the SRS_ALL and GIMS databases.

1.4	Where there are software programs which have already been developed (e.g. pfd, COMPARE, AP29, PXT, APS7, FOS, FOT) or under development (e.g. Table of Frequency Allocations) for specific type of examinations, the AR11 examination tool uses the results generated from these programs for further processing and to produce consolidated Nos. 11.31 and 11.32 examination results.

1.5	At the end of all the relevant examinations, the program generates reports of several levels of detail on the proposed findings under Nos. 11.31 and 11.32.

# 2	Development Progress of the AR11 Examination Tool

Table 1

Summary of Development Status

| Type of Checks in the AR11 Examination Tool | Modules in the AR11 Examination Tool | Description of examinations | Development Status of the AR11 Examination Tool Modules |  | Existing software programs (or software programs under development) which results will be utilized by AR11 Examination Tool |
| --- | --- | --- | --- | --- | --- |
| Preliminary Checks (Regulatory time limit checks) | No. 11.44 | Notified date of bringing into use has to be within 5+2 yrs or 6+3 years | Module already developed and tested |  | (None required) |
|  | No. 11.25 | Date Of Bringing into use cannot be more than 3 yrs from date of notification | Module already developed and tested |  | (None required) |
|  | No. 11.44.1 | The first notice for recording of the assignments must be within 5+2 yrs or 6+3 years | Module already developed and tested |  | (None required) |
|  | No. 9.1 | Ensure notification is 6 mths after API information is submitted or published as the case may be Checks that API exist for the frequency assignment being examined | Module already developed and tested |  | (None required) |
|  | No. 11.43A | Modification to an assignment that has been notified shall be brought into use within 5 yrs from the date of notification | Module under development |  | (None required) |

| Checks for conformity with Table of Frequency Allocations and | Article 5 | Checks if frequency is in compliance with the table of frequency allocations including footnotes. | Development of module is pending on the development of Article 5 Automation Software |  | (WP 4A is developing the draft Recommendation for the specification requirements of the Article 5 Automation Software) |
| --- | --- | --- | --- | --- | --- |
| Radio Regulations (S11.31) | Article 21 Sect III | Checks that power limits of earth stations are complied | Module under development |  | pfd1 program (exists) |
|  | Article 21 Sect IV | Checks that elevation angles of earth stations are complied | Module under development |  | (None required) |
|  | Article 21 Sect V | Checks that limits of pfd from space stations are complied | Module under development |  | pfd2 program (exists) |
|  | Article 22 Sect II | Checks the pfd, epfd & apfd limits on non-GSO are complied | Development pending the availability of dedicated Article 22 Sect II examination program |  | No dedicated Article 22 Sect II examination program is planned within the BR |
|  | Article 22 Sect III | Checks that station keeping of space stations are complied | Module already developed and tested |  | (None required) |
|  | Article 22 Sect IV | Checks that pointing accuracy of antennas on geo-stationary satellites is complied | Module already developed and tested |  | (None required) |
|  | Article 22 Sect VI | Checks that earth station off-axis power limitations in the FSS are complied | Module under development |  | (None required) |
|  | Article 23 Sect II | Checks the condition "a space station in the BSS shall reduce to the maximum the radiation over the territory of other countries unless an agreement has been previously reached with such countries" is complied | Module under development |  | (None required) |
|  | No. 9.21 | Check if agreement has been achieved when applicable | Module under development |  | pfd2, FOS & FOT programs (exist) |
| Check for conformity with the procedures relating to coordination with other administrations (S11.32 for S/S) | No. 9.7, AP30A Article 7 | To check if coordination procedure has been completed | Module under development |  | AP29 & Compare programs (exist) |
|  | Nos. 9.7A, 9.7B | To check if coordination procedure has been completed | Development pending on availability of a dedicated coordination identification tool for Nos. 9.7A & 9.7B |  | No development of a dedicated coordination requirement identification tool for Nos. 9.7A & 9.7B is planned within the BR |
|  | AP30 Article 7 | To check if coordination procedure has been completed | Module under development |  | PXT & Compare programs (exist) |
|  | Nos. 9.11, 9.14 | To check if coordination procedure has been completed | Module under development |  | pfd2, Compare & FOT programs (exist) |
|  | Nos. 9.12, 9.12A, 9.13 | To check if coordination procedure has been completed | Module under development |  | FOS & Compare programs (exist) |
| Check for conformity with the procedures relating to coordination with other administrations (S11.32 for E/S) | Nos. 9.15, 9.17, 9.17A | To check if coordination procedure has been completed | Module under development |  | APS7 & Compare programs (exist) |
| 1 To carry out examination for specific E/S cases, some modification is required in the pfd program. 2 The current pfd program can carry out examination for GSO S/S only. Further development of the program to examine non-GSO S/S is being considered. |  |  |  |  |  |

_________________