| Joint Video Team (JVT) of ISO/IEC MPEG & ITU-T VCEG (ISO/IEC JTC1/SC29/WG11 and ITU-T SG16 Q.6) 7th Meeting: Pattaya II, Thailand, 7-14 March, 2003 | Document: JVT-G006 Filename: JVT-G006.doc |
| --- | --- |

| Title: | AHG Report on Text & S/W Editing |  |  |
| --- | --- | --- | --- |
| Status: | Input Document to JVT |  |  |
| Purpose: | Report |  |  |
| Author(s) or Contact(s): | Thomas Wiegand and Karsten Sühring Image Processing Department Fraunhofer-Institute HHI Einsteinufer 37 10587 Berlin, Germany | Tel: Email: | +49 30 31002 617 wiegand@hhi.de suehring@hhi.de |
| Source: | Fraunhofer-Institute HHI |  |  |

_____________________________

# Text

An editing meeting was organized from 10 – 14 February, 2003, in Berlin. As the outcome of this editing meeting, draft text JVT-F100 was produced.

JVT-G010 has been submitted for consideration as an improvement relative to the draft JVT-F100.

# Software

Significant progress has been made since the Awaji meeting. The present status of the reference software is as follows:

Decoder:

- Baseline done (incl. FMO, etc.) and released as "unofficial" version

- MBAFF for I and P slices are planned be provided by the end of the meeting

- B pictures are planned to be provided by the end of March

- The implementation of SP/SI was finished, but not tested lately

Encoder:

- Due to priority for normative content the inclusion of encoder specific subjects has been postponed

The latest version of the reference software can be found on the web site

http://bs.hhi.de/~suehring/tml/download/