_____________________________________________________________________

ITU - Telecommunications Standardization Sector	Document: ITU-LBC-96-148

STUDY GROUP 15

LBC Experts Group

Dallas, USA, April 22-25, 1996

Title:	Goals and Schedule for H.263+

Source:	H.263+ Video Group

Contact: 	Gary J. Sullivan				Voice: +1 508 623 4324

PictureTel Corp.  M/S 635		Fax: 	+1 508 749-2804

222 Rosewood Dr.			Email:	garys@pictel.com

Danvers, MA 01923  USA

_____________________________________________________________________

- Scope and Goals of H.263+ Effort

The H.263+ development effort is intended for near-term standardization of enhancements of the H.263 video coding algorithm for real-time telecommunication.

These enhancements of H.263 are expected to fall into two basic categories:

a) Enhancing quality within existing applications

b) Broadening the current range of applications

A few examples of enhancements in this framework could be:

a) Improving perceptual compression efficiency

b) Reducing video delay

c) Providing greater resilience to bit errors and data losses

Since H.263+ requires a complete and well-defined standard in the near term, we expect its work to be confined to examining well-defined, well-developed proposed enhancements that fit reasonably well into the existing framework of H.263.  We urge those who can contribute to H.263+ to bring forth their ideas, and we plan to coordinate our efforts with those of the H.263/L video efforts for the longer-term and with those responsible for other recommendations which may be affected by H.263+

(such as H.245).

- Workplan

The H.263+ workplan is outlined as follows:

April ’96	Begin accepting and evaluating proposals.

July   ’96	Evaluate proposals.  Begin draft text.

Nov. ‘96	Final proposal evaluations.  Complete draft written.

Feb.  ’97	Final evaluations completed.  Finalized text written.

April ’97	Determination.