_____________________________________________________________________

ITU - Telecommunications Standardization Sector	Document: ITU-LBC-96-149

STUDY GROUP 15

LBC Experts Group

Dallas, USA, April 22-25, 1996

Title:	H.263+ Video Group Meeting Report

Source:	H.263+ Video Group Chair

Contact: 	Gary J. Sullivan				Voice: +1 508 623 4324

PictureTel Corp.  M/S 635		Fax: 	+1 508 749-2804

222 Rosewood Dr.			Email:	garys@pictel.com

Danvers, MA 01923  USA

_____________________________________________________________________

- Introduction

The H.263+ development effort is intended for near-term standardization of enhancements of the H.263 video coding algorithm for real-time telecommunication.

The H.263+ group held meetings throughout the April 22-25 LBC Experts Group meeting, and is pleased to report that it made significant progress toward its goal.

The group’s activities during this week can be summarized as follows:

- We agreed on the scope and goals of our work effort

- We defined our workplan schedule

- We reviewed 3 contributions providing guidance for the conduct of our efforts

- We adopted guidelines and test conditions for use in experiments and proposals

- We adopted a simulation test model definition to use as the basis for experiments

- We collaborated jointly with the H.263L and Mobile Video groups

- We reviewed 12 technical proposals for algorithm and syntax features

- We identified 9 key technical areas for core experiment definition

- We appointed coordinators for  rapid (within two weeks) definition of core experiments in each identified key technical area

- We completed the definition of core experiments in 3 of the 9 technical areas

The following sections describe these activities in greater detail.

- Scope, Goals and Schedule

The H.263+ group agreed on the scope, goals, and workplan schedule for its activities, and provided a written description of these intentions in document LBC-96-148.

3. Guidelines and Test Conditions for H.263+ Work

The group reviewed 3 contributions providing guidance for the conduct of our efforts:

| Document | Company | Subject Summary |
| --- | --- | --- |
| LBC-96-104 | PictureTel | Proposed Goals and Schedule |
| LBC-96-111 | Iterated Systems | Guidelines for Core Experiments |
| LBC-96-112 | Iterated Systems | Display Formats and Video Delay Display |

The following guidelines and reference test model were adopted to guide the work of those wishing to make H.263+ contributions:

- Email communications for our group will be conducted using the “advanced video”    email reflector provided by Iterated Systems:	sg15_lbc_adv_video@listserv.iterated.com

- The reference test model, currently TMN6 as described in LBC-96-141 should be used as a basis for core experiment comparisons

- The exchange of software among the members of the group is encouraged for easing the burden on those wishing to make contributions

- However, core experimenters should not exchange software to implement the tested features of the experiment (in order to aid work on developing written descriptions of the features by ensuring that descriptions provide sufficient information for unambiguous interpretation)

- At least two companies are expected to perform any core experiment prior to the adoption of a tested feature into H.263+

- Proposers of core experiments are expected to provide draft text for writing the H.263+ recommendation description of the tested feature

- Decoding of bitstreams is expected from core experimenters prior to reporting results (in order to ensure proper testing of the associated syntax features)

- Fixed frame rate, fixed QP tests are useful for evaluating compression efficiency performance

- The possibility of interactions between optional features of the H.263+ syntax will be considered and evaluated

- Additional test condition recommendations (including recommended test sequence data, frame rates, and display conditions) are adopted per the report of the video test conditions special task group LBC-96-138, and further refined as a result of discussions in the H.263L meeting.  These STG conclusions appear in LBC-96-139.

4. Joint Collaboration

The H.263+ video group held joint discussions with the H.263L video group in order to coordinate the efforts of the two groups.  In particular, the guidelines and test conditions for the two groups were developed through joint efforts.  The viewing of video demon- strations was conducted jointly, and several technical proposals were presented with evaluation of their applicability toward the goals and schedules of the two projects.

The H.263+ video group also held joint sessions with the Mobile video group for evaluation of the guidelines and test conditions appropriate for the two groups, for presentation of technical proposals of joint interest, and for viewing of demonstration videos having Mobile video ramifications.

5. Evaluation of Technical Contributions

The H.263+ video group held presentations of 12 technical contributions:

| Document | Company | Subject Summary |
| --- | --- | --- |
| LBC-96-084 | PictureTel | Modulated Lapped Transform |
| LBC-96-085 | PictureTel | Reduced Delay Syntax |
| LBC-96-087 | Oki | Error Resilient Coding |
| LBC-96-091 | Nokia | Variable Segmentation Video Coding |
| LBC-96-096 | Deutsche Tel. | Loop Filter Evaluation |
| LBC-96-097 | Telenor | Intra Picture Predictive Coding |
| LBC-96-098 | Telenor | Variable Size (8x8 and 4x4) DCT |
| LBC-96-099 | Telenor | Reducing Video Delay |
| LBC-96-116 | Natl. Semic. Corp. | GOB Source Format |
| LBC-96-117 | Natl. Semic. Corp. | Adaptive Arithmetic Coding |
| LBC-96-118 | Natl. Semic. Corp. | Video Frame Size Quadrupler |
| LBC-96-132 | Intel | Error Resilient Syntax |

6. Key Technical Areas of Contributions

The H.263+ video group identified 9 key technical areas in which proposal contributions had been provided.  The group agreed that these areas were worthy of further investigation, and appointed a coordinator to provide a core experiment description for each.  The coordinators volunteered to provide these C.E. descriptions to the group (via email or current meeting contribution) within two weeks, and several of them have in fact already fulfilled this  commitment as noted below:

| Technical Feature Area | Related Doc. #s | Coordinator | C.E. Doc. # |
| --- | --- | --- | --- |
| Deblocking Filter | 96, 98 | G. Bjontegaard | LBC-96-146 |
| Intra Picture Predictive Coding | 97 | G. Bjontegaard | LBC-96-147 |
| GOB-Layer Syntax | 85, 99, 116, 132 | X. Ran | LBC-96-145 |
| Adaptive Arithmetic Coding | 117 | X. Ran | via email |
| Frame Size Quadrupler | 118 | X. Ran | via email |
| Variable Segmentation Coding | 91, 98 | J. Muller | via email |
| Motion Handling Basis | 91 | J. Nieweglowski | via email |
| Modulated Lapped Transform | 84 | R. Grinnell | via email |
| Back-Channel Error Resilience | 87 | T. Nakai | via email |

7. Conclusions

The H.263+ video group is very pleased with its progress at this meeting. We wish to thank those who contributed to make this a very productive meeting, and to urge those who can contribute to our efforts to bring forth their ideas in our upcoming continuing activities.  We believe we are on track toward delivering an enhanced video coding recommendation within our scheduled timeframe.